# **GitJava – Work Breakdown Agreement Assignment 1**

**Liow Gian Hao 30666910** [**glio0001@student.monash.edu**](mailto:glio0001@student.monash.edu) **Benjamin Chee Wen Rajan 30170397** [**braj0006@student.monash.edu**](mailto:braj0006@student.monash.edu)

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Person In Charge** | **Deadlines** |
| **Feature Design** |  | |
| * Zombie attacks | Benjamin Chee Wen Rajan | 7th May |
| * Beating Up the Zombies | Liow Gian Hao | 7th May |
| * Crafting weapons | Liow Gian Hao | 7th May |
| * Rising from the dead | Benjamin Chee Wen Rajan | 7th May |
| * Farmers and food | Benjamin Chee Wen Rajan | 7th May |
| **Diagrams** |  | |
| * UML class diagram | Liow Gian Hao | 8th May |
| * ~~UML Interaction diagram~~ | ~~Collaborative~~ | ~~8~~~~th~~ ~~May~~ |
| **Design documentation** | Benjamin Chee Wen Rajan | 7th May |
| **Design rationale** | Liow Gian Hao | 7th May |

1. Each task, when completed is to be pushed onto the repository and the other member will retrieve it for review.
2. Work will be done at a consistent pace, commits are to be frequent to ensure members are always working on the most recent design.
3. Diagrams are made through *lucidchart.com* or *umlet.com* . Diagrams are required to be pushed after any changes to ensure consistency.
4. All work to be done before deadline, if unable to comply, commit partially completed tasks with commit message “TO BE COMPLETED”.
5. No work will be later than 9th May.

**Change Log**  
**05/05/2020 - REMOVED UML INTERACTION DIAGRAM  
05/05/2020 - ADJUSTED DEADLINES PER UNIT ANNOUNCEMENT  
05/05/2020 - ADJUSTED WORK DISTRIBUTION** Approved by:   
 - Liow Gian Hao, 5th May 2020, I accept these changed.   
 - Benjamin Chee-Wen Rajan, 5th May 2020, I accept these changed.

If the member agrees to terms, please sign your name, date, with “I accept this WBA”.

* Liow Gian Hao, 2nd May 2020, I accept this WBA
* Benjamin Chee-Wen Rajan, 3rd May 2020, I accept this WBA